## Slide 1: User stories (agile-scrum)
Example

## Slide 2: Sprint Data Overview
Fibonacci 1, 2, 3, 5, 8, 13 or Linear (1,2,3,4.....12)
Sprint 1 (4 stories): 13, 1, 1, 13 Total = 28
Sprint 2 (5 stories): 3, 2, 2, 2, 13 Total = 22
Sprint 3 (6 stories): 1, 13, 13, 8, 1, 8 Total = 44
Sprint 4 (3 stories): 5, 1, 1 Total = 7
Total points over 4 sprints = 101

## Slide 3
Step 1 — Sprint totals:
28, 22, 44, 7 → Total = 101
Step 2 — Average US Velocity:
101 ÷ 4 = 25.25 story points per sprint

## Slide 4: step 3 Avg Story Points per Story
Total stories completed = 18
Average points per story = 101 ÷ 18 = 5.61
Each story 5.6 points on average

## Slide 5: step 4 Estimate Stories to Pick
Estimate = Velocity ÷ Avg points per story
25.25 ÷ 5.61 = 4.5 stories

## Slide 6: Step 5 — Story Selection
Velocity 25 points means pick stories = 25 points.
Example
4 stories: 13 + 8 + 3 + 1 = 25

## Slide 7: Example User Story (US)
As a customer, I want to reset my password
so that I can regain access to my account
if I forget it.
Estimated: 8 story points
Can be included in sprint planning based on velocity